Paravel Insights

Website Redesign Proposal

Association of Classical Christian Schools  |  classicalchristian.org

| Prepared for | Crystal Schaefer, ACCS |
| --- | --- |
| Prepared by | Paravel Insights |
| Date | April 2026 |
| Project type | Website Redesign + Ecosystem Restructure |

1. Project Overview

The Association of Classical Christian Schools has built a 30-year movement, growing to over 500 member schools serving more than 62,000 students. The current classicalchristian.org has done its job, but it is carrying too much weight. It is trying to serve school leaders, parents, educators, and conference attendees all through one site that was not designed for any of them specifically.

Based on our site audit and the conversations that followed, the path forward is not just a redesign of the existing site. It is a restructure of the entire digital ecosystem. The main site gets simplified and focused. Member resources move to a dedicated Member Resource Center. The Atlas platform gets its own marketing presence. The annual conference, Repairing the Ruins, gets its own standalone site.

This proposal covers the redesign and rebuild of all four sites as a connected engagement, with the ACCS main site as the foundation.

2. The New Ecosystem

The current site tries to serve too many audiences in one place. The restructure gives each audience a front door that was built for them.

| Site | What It Is | Primary Audience |
| --- | --- | --- |
| ACCS Main Site | Simplified public-facing site. Brand, mission, accreditation, find a school, and routing hub. | School leaders, headmasters, educators, parents |
| Member Resource Center (MRC) | Full member portal. All gated resources, community, job board, training, and tools for member schools. | Existing member school staff |
| Atlas Marketing Site | Marketing page for the new Atlas platform, a standalone content platform for classical Christian education. | Educators, families, and the broader classical community |
| Repairing the Ruins Conference Site | Dedicated conference site for the annual RTR event. Speakers, schedule, registration, venue, and pre-conference. | Educators and school leaders attending the conference |

All four sites are standalone WordPress installs. Each has a distinct purpose and audience, but they share a consistent visual language rooted in the ACCS brand.

3. Current Site Analysis

Platform

classicalchristian.org is built on WordPress. The site uses Divi as the page builder. The current nav carries five mega-menus with dozens of sub-pages, most of which belong in the MRC once that site exists. Content management is handled internally by the ACCS team.

The Simplification Strategy

The main site becomes a focused public front door. Once the MRC, Atlas, and conference sites exist, a large portion of the current site's pages move out. Here is what stays, what moves, and what gets cut:

| Stays on Main Site | Moves to MRC | Moves to Conference Site |
| --- | --- | --- |
| Homepage | All member resources | Repairing the Ruins homepage |
| About / Mission / History / Leadership | Job board | Speakers |
| What is Classical Christian Education | Forums and community | Schedule and workshops |
| Accreditation overview | Curriculum center | Boot Camp / Leaders Day / Practicums |
| Find a School (school finder) | Training center and Doctorum | Exhibitors / Vendors |
| Membership overview (links to MRC) | Regional summits | Hotel and Venue |
| Contact / Press / Media Kit | Student contests | Registration (external link) |

The result is a main site nav that goes from five complex mega-menus down to approximately five clean top-level items: About, Accreditation, Find a School, Membership, and a login link to the MRC.

4. Project Scope

This engagement covers all four sites. Each is scoped separately below.

Site 1 - ACCS Main Site

- Homepage redesign with clear audience routing (School Leaders, Parents, Members)

- Simplified navigation restructure (5 top-level items)

- About section: Mission, History, Leadership, Statement of Faith, Press

- What is Classical Christian Education page

- Accreditation overview page

- Find a School page with school finder embed

- Membership overview page (routes to MRC for login or application)

- Contact page

- Footer with utility links (Store, Classical Difference, Classis, ICCA)

Site 2 - Member Resource Center (MRC)

- Gated member portal with login and access control

- Dashboard landing state with role-based content surfacing

- Resources library and curriculum center

- Job board

- Training center and Doctorum certification section

- Regional summits and event listings

- Student contests hub (Honor Choir, Blakey Prize, Chrysostom, Latin Exam)

- School support services section

- Member account management

Site 3 - Atlas Marketing Site

- Single-purpose marketing site for the Atlas platform

- Hero and product overview section

- Features and content category showcase

- Testimonials and social proof section

- Pricing or access section (depending on Atlas launch model)

- CTA linked to Atlas app with UTM tracking on all links

Site 4 - Repairing the Ruins Conference Site

- Conference homepage with hero and key dates

- Speakers page with individual speaker profiles

- Schedule and workshops listing

- Pre-conference pages: Boot Camp, Leaders Day, Academic Leaders Day, Practicums

- Exhibitors and vendors page

- Hotel and venue page

- Registration page (external link to registration.accsconference.org)

All Sites - Included

- Mobile-responsive design across all pages

- Basic SEO structure including meta titles, descriptions, and heading hierarchy

- Consistent visual language and brand application across all four sites

- WordPress build using a modern, maintainable stack

Out of Scope

- The Atlas platform itself (third-party app, not included)

- External registration platform (registration.accsconference.org)

- Content writing (client provides all copy)

- FileMaker backend or any database integrations beyond what currently exists

- Paid advertising or SEO campaign management

- Ongoing maintenance or hosting after launch

5. Approach

Phase 1 - Discovery and Architecture

This phase is about alignment before anything gets built. We review the full current site, map what moves where across the four sites, confirm the navigation and content structure for each, and deliver an approved sitemap for all four sites before any design begins.

Phase 2 - Design

Design starts with the ACCS main site homepage, which sets the visual language for all four sites. Once the homepage and core templates are approved, design moves to the remaining pages across all four sites. All work is delivered in high-fidelity desktop mockups before development begins. Repeatable page types are templated to keep design rounds efficient.

Phase 3 - Development

Four standalone WordPress installs, each built from approved designs. The MRC requires additional development for login, access control, and member-facing functionality. All sites are reviewed across devices and browsers before launch.

Phase 4 - Launch and Handoff

Pre-launch QA across all four sites. DNS and hosting support for each site. A training session for the ACCS team covering content management across all four WordPress installs. Post-launch monitoring for one week.

6. Investment

Pricing below reflects a low-definition estimate based on the site audit and discovery conversations. Final pricing will be confirmed after the Phase 1 architecture review.

| Deliverable | Low | High |
| --- | --- | --- |
| Phase 1 - Discovery and Architecture (all 4 sites) | $2,500 | $4,000 |
| Phase 2 - Design (all 4 sites, desktop) | $10,000 | $16,000 |
| Phase 3a - Development: ACCS Main Site | $6,000 | $8,000 |
| Phase 3b - Development: Member Resource Center | $8,000 | $12,000 |
| Phase 3c - Development: Atlas Marketing Site | $3,500 | $5,000 |
| Phase 3d - Development: Conference Site | $3,500 | $5,000 |
| Phase 4 - Launch and Handoff (all 4 sites) | included | included |
| TOTAL ESTIMATE | $33,500 | $50,000 |

Hosting costs, third-party plugin licenses, and the Atlas platform itself are not included. Content writing, if needed, would be scoped separately.

7. Estimated Timeline

| Phase | Duration | Milestone |
| --- | --- | --- |
| Discovery and Architecture | 2 weeks | Sitemaps for all 4 sites approved |
| Design (all 4 sites) | 4 to 6 weeks | All mockups reviewed and approved |
| Development (all 4 sites, parallel where possible) | 6 to 8 weeks | All staging sites ready for review |
| QA and Launch | 1 to 2 weeks | All 4 sites live |
| TOTAL | 13 to 18 weeks | From kickoff to launch |

8. Payment Terms

Two payment structures are available for this project. Choose the option that works best for you.

Option 1 - Two Payments

- Payment 1 - 50% due upon contract signing

- Payment 2 - 50% due prior to site launch and final file delivery

Option 2 - Four Payments

- Payment 1 - 25% due upon contract signing

- Payment 2 - 25% due upon approval of all site architecture and sitemaps

- Payment 3 - 25% due upon design approval

- Payment 4 - 25% due prior to site launch and final file delivery

All invoices are due upon receipt. This project does not operate on net 15 or net 30 terms. Work on each phase will not begin until the corresponding payment has been received and cleared.

9. Next Steps

To move this project forward, the recommended next steps are:

- Review this proposal and share any questions or adjustments

- Schedule a kickoff call to align on site priorities, content ownership, and timeline

- Confirm hosting environment for all four WordPress installs

- Gather existing brand assets, logo files, and any style guides

- Issue a formal contract and begin Phase 1

We are looking forward to working with ACCS on this project. The foundation is already strong. The goal is to build a digital ecosystem that finally matches the scale and quality of the organization behind it.